GymFlow Pro

.NET Backend — Step-by-Step Implementation Plan

A Practical .NET Refresher Grounded in Real Product Requirements

# Introduction & How to Use This Plan

This document maps the GymFlow Pro backend build to a series of hands-on phases. Each phase introduces .NET concepts progressively — starting from project scaffolding and ending at production-ready background jobs and real-time communication. You will not just build a tutorial app; every step produces a real module that ships in the product.

📌 Learning Model Read the concept note, write the code, then move on. Every phase ends with a checkpoint — a working API endpoint you can hit with Postman or curl to verify correctness before proceeding.

| Phase | Focus Area | Key .NET Concepts | Estimated Time |
| --- | --- | --- | --- |
| 1 | Solution Setup & Azure | dotnet CLI, Clean Architecture, DI container | 3–4 days |
| 2 | Database & EF Core | EF Core migrations, query filters, RLS | 4–5 days |
| 3 | Auth & Multi-Tenancy | ASP.NET Identity, JWT, middleware pipeline | 4–5 days |
| 4 | Core Domain Modules | Services, repositories, FluentValidation | 5–6 days |
| 5 | Real-Time & Background | SignalR, Hangfire, hosted services | 4–5 days |
| 6 | External Integrations | HttpClient, webhooks, Paymob / WhatsApp | 3–4 days |

# Phase 1 — Solution Setup & Project Architecture

Before writing any domain code you need a solid foundation: a solution structure that mirrors Clean Architecture, dependency injection wired up correctly, and the Azure App Service ready to receive your first deployment.

## Step 1.1 — Install the .NET 8 SDK and Create the Solution

Concept: The dotnet CLI is your primary tool for scaffolding. A Solution (.sln) file groups multiple Class Library and Web API projects so Visual Studio and the CLI can build them together.

dotnet new sln -n GymFlowPro

dotnet new webapi -n GymFlowPro.API --use-controllers

dotnet new classlib -n GymFlowPro.Application

dotnet new classlib -n GymFlowPro.Domain

dotnet new classlib -n GymFlowPro.Infrastructure

dotnet sln add **/*.csproj

Add project references to respect the dependency rule (outer layers depend on inner layers):

# API depends on Application and Infrastructure

dotnet add GymFlowPro.API reference GymFlowPro.Application GymFlowPro.Infrastructure

# Application depends only on Domain

dotnet add GymFlowPro.Application reference GymFlowPro.Domain

# Infrastructure depends on Application (for interfaces) and Domain

dotnet add GymFlowPro.Infrastructure reference GymFlowPro.Application GymFlowPro.Domain

🔑 Clean Architecture Rule Domain has zero dependencies on any other layer or NuGet package. Application depends only on Domain. Infrastructure and API are the only layers that import third-party libraries.

## Step 1.2 — Folder Structure Inside Each Project

Establish the canonical folder layout. Consistency here prevents confusion across the team.

| Project | Key Folders |
| --- | --- |
| GymFlowPro.Domain | Entities/, Enums/, Interfaces/, Exceptions/ |
| GymFlowPro.Application | Features/{Module}/Commands/, Features/{Module}/Queries/, Interfaces/, DTOs/ |
| GymFlowPro.Infrastructure | Persistence/, Repositories/, Services/, Jobs/, Migrations/ |
| GymFlowPro.API | Controllers/, Middleware/, Extensions/, wwwroot/ |

## Step 1.3 — Dependency Injection & Service Registration

Concept: ASP.NET Core has a built-in IoC container. You register services in Program.cs (or extension methods called from there), and the framework injects them through constructors. There are three lifetimes you must understand:

| Lifetime | When to Use | GymFlow Pro Example |
| --- | --- | --- |
| Singleton | One instance for the app lifetime | IConfiguration, ILogger factories |
| Scoped | One instance per HTTP request | DbContext, tenant context, repositories |
| Transient | New instance every time requested | Lightweight validators, mappers |

Create extension methods to keep Program.cs readable:

// Infrastructure/Extensions/InfrastructureExtensions.cs

public static IServiceCollection AddInfrastructure(

this IServiceCollection services, IConfiguration config)

{

services.AddDbContext<AppDbContext>(opt =>

opt.UseSqlServer(config.GetConnectionString("Default")));

services.AddScoped<IMemberRepository, MemberRepository>();

return services;

}

✅ Phase 1 Checkpoint Run 'dotnet build' — zero errors. Run 'dotnet run --project GymFlowPro.API' and hit GET /weatherforecast to confirm the dev server is live.

## Step 1.4 — Azure App Service Deployment (First Deploy)

Deploy early and deploy often. Getting CI/CD working in Phase 1 means every subsequent phase ships automatically.

- Create an Azure App Service (B3 tier, .NET 8 runtime, Egypt region) in the Azure Portal.

- In GitHub Actions (or Azure DevOps), add a publish workflow: dotnet publish → zip artifact → az webapp deploy.

- Store the connection string in Azure App Service > Configuration > Application Settings (never in code).

- Verify: browse to your App Service URL and confirm Swagger UI loads.

# Phase 2 — Database Design with EF Core

Entity Framework Core is the ORM that bridges your C# entity classes and SQL Server tables. This phase covers everything from defining your first entity to enforcing multi-tenant data isolation at the database layer.

## Step 2.1 — Install EF Core and Configure DbContext

Install the required NuGet packages in the Infrastructure project:

dotnet add GymFlowPro.Infrastructure package Microsoft.EntityFrameworkCore.SqlServer

dotnet add GymFlowPro.Infrastructure package Microsoft.EntityFrameworkCore.Tools

dotnet add GymFlowPro.Infrastructure package Microsoft.EntityFrameworkCore.Design

Create AppDbContext with global configurations:

public class AppDbContext : DbContext

{

public DbSet<Tenant> Tenants => Set<Tenant>();

public DbSet<GymMember> Members => Set<GymMember>();

public DbSet<Membership> Memberships => Set<Membership>();

public DbSet<GymAttendance> Attendance => Set<GymAttendance>();

}

## Step 2.2 — Define Domain Entities with Fluent API

Concept: EF Core lets you configure mappings using Data Annotations (attributes) or the Fluent API (code in OnModelCreating). Prefer Fluent API — it keeps entities clean and gives finer control.

// Domain/Entities/GymMember.cs

public class GymMember

{

public Guid Id { get; set; }

public Guid TenantId { get; set; }

public string MemberNumber { get; set; } = string.Empty;

public string FullName { get; set; } = string.Empty;

public string FullNameAr { get; set; } = string.Empty;

public string Phone { get; set; } = string.Empty;

public string? NationalIdEncrypted { get; set; }

public DateOnly? DateOfBirth { get; set; }

public DateTime CreatedAt { get; set; }

}

// Infrastructure/Persistence/Configurations/GymMemberConfiguration.cs

public class GymMemberConfiguration : IEntityTypeConfiguration<GymMember>

{

public void Configure(EntityTypeBuilder<GymMember> builder)

{

builder.ToTable("gym_members");

builder.HasKey(m => m.Id);

builder.Property(m => m.Id).HasDefaultValueSql("NEWSEQUENTIALID()");

builder.Property(m => m.MemberNumber).HasMaxLength(20).IsRequired();

builder.HasIndex(m => new { m.TenantId, m.MemberNumber }).IsUnique();

}

}

## Step 2.3 — EF Core Global Query Filters for Multi-Tenancy

Concept: Global Query Filters automatically append a WHERE clause to every LINQ query on a DbSet. This is one of GymFlow Pro's three layers of tenant isolation — it means a manager at GYM-CAIRO-01 can never accidentally read records from GYM-GIZA-02, even if code has a bug.

// In AppDbContext.OnModelCreating:

modelBuilder.Entity<GymMember>()

.HasQueryFilter(m => m.TenantId == _tenantContext.TenantId);

// _tenantContext is injected — it reads TenantId from the HTTP request

⚠️ Important Use IgnoreQueryFilters() only in admin/migration code paths that intentionally need cross-tenant access. Never call it in normal business logic.

## Step 2.4 — Code-First Migrations

Concept: EF Core migrations generate SQL DDL from your entity changes. You apply them at deploy time so your schema always matches your code.

# Generate initial migration

dotnet ef migrations add InitialSchema --project GymFlowPro.Infrastructure --startup-project GymFlowPro.API

# Apply to database

dotnet ef database update --project GymFlowPro.Infrastructure --startup-project GymFlowPro.API

Entities to build and migrate in this phase (in dependency order):

- tenants — core tenant table, no FK dependencies

- users (staff) — FK to tenants

- gym_members — FK to tenants

- membership_plans — FK to tenants

- memberships — FK to gym_members and membership_plans

- gym_attendance — FK to memberships and gym_members

- member_invitations — FK to gym_members

✅ Phase 2 Checkpoint Connect to Azure SQL with SSMS or Azure Data Studio. Confirm all 7 tables exist with correct columns, FK constraints, and indexes. Run a sample INSERT via EF Core in a test endpoint and verify tenant isolation (try querying with a different TenantId — you should get 0 results).

# Phase 3 — Authentication, Authorization & Multi-Tenancy Middleware

Security in GymFlow Pro works at two levels: ASP.NET Core Identity authenticates staff users (email + password → JWT), while a custom middleware pipeline extracts the current tenant from every request and enforces it throughout the entire request lifetime.

## Step 3.1 — ASP.NET Core Identity + JWT

Install packages:

dotnet add GymFlowPro.Infrastructure package Microsoft.AspNetCore.Identity.EntityFrameworkCore

dotnet add GymFlowPro.API package Microsoft.AspNetCore.Authentication.JwtBearer

Configure in Program.cs:

builder.Services.AddIdentity<ApplicationUser, IdentityRole<Guid>>()

.AddEntityFrameworkStores<AppDbContext>()

.AddDefaultTokenProviders();

builder.Services.AddAuthentication(JwtBearerDefaults.AuthenticationScheme)

.AddJwtBearer(options => {

options.TokenValidationParameters = new TokenValidationParameters {

ValidateIssuerSigningKey = true,

IssuerSigningKey = new SymmetricSecurityKey(

Encoding.UTF8.GetBytes(config["Jwt:Secret"]!)),

ValidateIssuer = true, ValidateAudience = true,

ClockSkew = TimeSpan.Zero  // reject tokens expired even by 1 second

};

});

Token lifetime strategy (as per GymFlow Pro spec):

| Token Type | Lifetime | Storage | Rotation |
| --- | --- | --- | --- |
| Access Token (JWT) | 15 minutes | Mobile app memory only | Via refresh endpoint |
| Refresh Token | 30 days | Secure HttpOnly cookie or encrypted local store | On each use (sliding) |
| Member OTP | 5 minutes | Redis (key = phone number) | Generated fresh each request |

## Step 3.2 — Role-Based Authorization (RBAC)

GymFlow Pro has four roles: Owner, Manager, Trainer, and Member. Use policy-based authorization for fine-grained control:

builder.Services.AddAuthorization(options => {

options.AddPolicy("ManagerOrAbove",

p => p.RequireRole("Owner", "Manager"));

options.AddPolicy("OwnerOnly",

p => p.RequireRole("Owner"));

});

// Apply on controller action:

[Authorize(Policy = "ManagerOrAbove")]

[HttpPost("manual-checkin")]

public async Task<IActionResult> ManualCheckin(...)

## Step 3.3 — Tenant Extraction Middleware

Concept: Middleware is a pipeline of components that process every HTTP request and response. Each component can short-circuit the request (return early) or pass it to the next component. Your tenant middleware reads the Gym Code from the JWT claims or request header, validates it against the database, and stores the resolved TenantId in a scoped service available throughout the request.

public class TenantMiddleware

{

private readonly RequestDelegate _next;

public TenantMiddleware(RequestDelegate next) => _next = next;

public async Task InvokeAsync(HttpContext ctx, ITenantContext tenantCtx,

ITenantResolver resolver)

{

var gymCode = ctx.User.FindFirst("gym_code")?.Value

?? ctx.Request.Headers["X-Gym-Code"].FirstOrDefault();

if (gymCode is not null)

{

var tenant = await resolver.ResolveAsync(gymCode);

if (tenant is null)

{

ctx.Response.StatusCode = 401;

return;

}

tenantCtx.TenantId = tenant.Id;

}

await _next(ctx);

}

}

Register middleware in the correct pipeline order (order matters in ASP.NET Core):

- UseHttpsRedirection()

- UseAuthentication()  ← must come before Authorization

- UseMiddleware<TenantMiddleware>()  ← after auth so JWT claims are available

- UseAuthorization()

- MapControllers()

✅ Phase 3 Checkpoint POST /api/auth/login with valid staff credentials → receive JWT. Attach JWT to GET /api/members → receive member list filtered to that tenant. Try a second tenant's JWT → receive 0 results (not an error, but an empty list — global query filter in action).

# Phase 4 — Core Domain Modules

With the foundation in place, this phase builds the four business-critical modules: QR Check-In, Manual Check-In, Membership Plan Engine, and Member Invitations. Each module follows the same pattern: Controller → Application Service → Repository → DbContext.

## Step 4.1 — Repository Pattern & Unit of Work

Concept: The repository pattern abstracts database access behind an interface. This makes code testable (you can swap the real repository for a fake in unit tests) and keeps business logic free of EF Core details.

// Application/Interfaces/IMemberRepository.cs

public interface IMemberRepository

{

Task<GymMember?> GetByIdAsync(Guid id, CancellationToken ct = default);

Task<GymMember?> GetByMemberNumberAsync(string memberNumber, CancellationToken ct);

Task<PagedResult<GymMember>> SearchAsync(MemberSearchQuery query, CancellationToken ct);

Task AddAsync(GymMember member, CancellationToken ct = default);

Task SaveChangesAsync(CancellationToken ct = default);

}

## Step 4.2 — QR Check-In Module (The Core Feature)

This is the most critical flow in the product. The entire check-in must complete in under 300ms. Build it as follows:

Controller layer — thin, only parses input and delegates:

[HttpPost("qr-checkin")]

[Authorize]  // any authenticated app user

public async Task<IActionResult> QrCheckin([FromBody] QrCheckinRequest request)

{

var result = await _checkinService.ProcessQrCheckinAsync(

request.GymCode, _currentMember.MemberId);

return result.IsSuccess ? Ok(result.Value) : BadRequest(result.Error);

}

Application service — all business validation in one place:

public async Task<Result<CheckinResponse>> ProcessQrCheckinAsync(

string gymCode, Guid memberId)

{

// 1. Validate gym code exists

// 2. Load active membership (cached in Redis — see Phase 5)

// 3. Run validation gauntlet: status, time restriction, session count, freeze

// 4. Write gym_attendance record

// 5. Decrement sessions_remaining for session packs

// 6. Return confirmation or specific failure reason

}

Implement the full validation gauntlet per the spec:

| Validation Check | Failure Response (Arabic + English) |
| --- | --- |
| Gym code exists in tenants table | "Invalid gym QR code" |
| Member has valid JWT for this tenant | "Please log in to GymFlow Pro" |
| membership.status = 'active' | "Your membership has expired" |
| Current time within plan's time window | "Morning pass: access 6AM–12PM only" |
| sessions_remaining > 0 (session packs) | "No sessions remaining in your pack" |
| membership.status != 'frozen' | "Your membership is currently frozen" |

## Step 4.3 — FluentValidation for Request Validation

Concept: FluentValidation lets you define validation rules in a dedicated class, separate from your controller or service. ASP.NET Core applies them automatically before your action method runs, returning a 400 with detailed errors if validation fails.

dotnet add GymFlowPro.Application package FluentValidation.AspNetCore

// Application/Features/Members/Commands/RegisterMemberValidator.cs

public class RegisterMemberValidator : AbstractValidator<RegisterMemberCommand>

{

public RegisterMemberValidator()

{

RuleFor(x => x.FullName).NotEmpty().MaximumLength(200);

RuleFor(x => x.Phone)

.NotEmpty()

.Matches(@"^\+20[0-9]{10}$")

.WithMessage("Phone must be Egyptian format: +20XXXXXXXXXX");

RuleFor(x => x.NationalId)

.Length(14).WithMessage("Egyptian National ID must be 14 digits")

.When(x => x.NationalId is not null);

}

}

## Step 4.4 — Member Invitation System

Build the quota-based invitation system. The key challenge is atomic quota checking — you must check remaining quota and create the invitation record in a single transaction to prevent race conditions when two requests arrive simultaneously.

public async Task<Result<InvitationResponse>> SendInvitationAsync(

SendInvitationCommand command, CancellationToken ct)

{

var quotaPeriod = DateTime.UtcNow.ToString("yyyy-MM");

// Atomic: count used invitations and insert in same transaction

await using var tx = await _db.Database.BeginTransactionAsync(ct);

var usedThisMonth = await _db.MemberInvitations

.CountAsync(i => i.InvitingMemberId == command.MemberId

&& i.QuotaPeriod == quotaPeriod, ct);

var plan = await _membershipRepo.GetCurrentPlanAsync(command.MemberId, ct);

if (usedThisMonth >= plan.InvitationQuota)

return Result.Failure("Monthly invitation quota reached");

// Insert invitation, send WhatsApp, commit

await _invitationRepo.AddAsync(invitation, ct);

await _db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

await _whatsApp.SendInvitationAsync(invitation);

return Result.Success(invitation.ToResponse());

}

✅ Phase 4 Checkpoint Full check-in cycle: POST /api/attendance/qr-checkin with a valid member JWT and gym code → 200 OK with confirmation. Test each failure case: expired membership, frozen membership, morning-pass outside hours. Confirm the gym_attendance row is created with correct entry_method = 'qr'.

# Phase 5 — Real-Time Communication & Background Jobs

Phase 5 adds the reactive layer: SignalR for live dashboard updates on check-in events, and Hangfire for every scheduled task (WhatsApp notifications, analytics aggregation, quota resets).

## Step 5.1 — SignalR for Live Gate Dashboard

Concept: SignalR is a library that handles WebSocket connections with automatic fallback to long-polling. Clients subscribe to named groups (one group per tenant), and the server pushes events to all group members. In GymFlow Pro, when a member checks in, the admin dashboard updates instantly without polling.

dotnet add GymFlowPro.API package Microsoft.AspNetCore.SignalR

dotnet add GymFlowPro.Infrastructure package StackExchange.Redis  // for backplane

// API/Hubs/AttendanceHub.cs

[Authorize]

public class AttendanceHub : Hub

{

public override async Task OnConnectedAsync()

{

var tenantId = Context.User!.FindFirst("tenant_id")!.Value;

await Groups.AddToGroupAsync(Context.ConnectionId, $"tenant-{tenantId}");

await base.OnConnectedAsync();

}

}

// After a successful check-in, push to the tenant's group:

await _hubContext.Clients

.Group($"tenant-{tenantId}")

.SendAsync("MemberCheckedIn", new {

memberId, memberName, checkInTime, entryMethod = "qr"

});

📌 Redis Backplane When Azure App Service scales to multiple instances, SignalR connections are distributed across them. Without a backplane, an event on instance A would not reach clients on instance B. The Redis backplane routes all messages through a shared pub/sub channel. Add it with: services.AddSignalR().AddStackExchangeRedis(connectionString)

## Step 5.2 — Hangfire for Background Jobs

Concept: Hangfire persists jobs in SQL Server and executes them reliably, with automatic retry on failure. It provides a visual dashboard to monitor queued, processing, and failed jobs.

dotnet add GymFlowPro.Infrastructure package Hangfire.AspNetCore

dotnet add GymFlowPro.Infrastructure package Hangfire.SqlServer

// Register in Program.cs:

builder.Services.AddHangfire(config =>

config.UseSqlServerStorage(connectionString));

builder.Services.AddHangfireServer();

// Expose dashboard (restrict to Owner role in production):

app.UseHangfireDashboard("/hangfire", new DashboardOptions {

Authorization = [new HangfireAuthFilter()]

});

Schedule all recurring jobs in a startup hosted service:

| Job | Schedule (Cron) | What It Does |
| --- | --- | --- |
| Membership expiry notifications | 0 9 * * * (9am daily) | Query memberships expiring in 7d, 3d, 1d — enqueue WhatsApp per member |
| Birthday greetings | 0 8 * * * (8am daily) | Find members with today's birthday — send WhatsApp with discount code |
| Analytics aggregation | 0 2 * * * (2am nightly) | Pre-compute KPIs into gym_analytics_snapshots table |
| Class reminders | */30 * * * * (every 30 min) | Find classes starting in ~2 hours — send WhatsApp reminder to booked members |
| Invitation quota reset | 0 0 1 * * (1st of month) | Zero out invitation usage counts for new month |
| Trainer commission report | 0 0 1 * * (1st of month) | Generate PDF payout report per trainer via Hangfire |

Example recurring job registration:

RecurringJob.AddOrUpdate<IMembershipNotificationJob>(

"membership-expiry-notifications",

job => job.RunAsync(),

Cron.Daily(9));  // 9am UTC

✅ Phase 5 Checkpoint Open the Hangfire dashboard at /hangfire. Trigger the expiry notification job manually. Confirm it queries the database and enqueues one child job per expiring member. Connect a React test client to the SignalR hub and confirm a check-in event appears on the client within 300ms.

# Phase 6 — External Integrations

The final phase wires up GymFlow Pro to the real world: Paymob and Fawry for payments, 4jawaly for WhatsApp, and the Azure services for secrets and push notifications.

## Step 6.1 — Typed HttpClient for External APIs

Concept: ASP.NET Core's IHttpClientFactory manages HttpClient instances with connection pooling, reducing socket exhaustion. Typed clients give you a clean, injectable interface per external service.

// Register typed client:

builder.Services.AddHttpClient<IWhatsAppService, FourJawalyWhatsAppService>(client =>

{

client.BaseAddress = new Uri("https://api.4jawaly.com/");

client.DefaultRequestHeaders.Add("Authorization",

$"Bearer {config["WhatsApp:ApiKey"]}");

client.Timeout = TimeSpan.FromSeconds(10);

}).AddPolicyHandler(GetRetryPolicy());  // Polly retry on transient failures

## Step 6.2 — Payment Webhook Security (Paymob / Fawry)

Webhooks are HTTP callbacks sent by the payment gateway to notify you of payment outcomes. Security is critical: a malicious actor could POST a fake 'payment succeeded' event to create free memberships. Verify every webhook using HMAC signature validation before processing.

[HttpPost("paymob-webhook")]

[AllowAnonymous]  // webhook comes from gateway, not from your users

public async Task<IActionResult> PaymobWebhook()

{

// 1. Read raw body bytes BEFORE model binding

var body = await Request.GetRawBodyAsync();

// 2. Compute expected HMAC

var signature = Request.Headers["HMAC-SHA512"].ToString();

if (!_paymob.VerifySignature(body, signature))

return Unauthorized();

// 3. Parse and process idempotently

var payload = JsonSerializer.Deserialize<PaymobWebhookPayload>(body);

await _paymentService.HandleWebhookAsync(payload);

return Ok();

}

⚠️ Idempotency Gateways sometimes deliver the same webhook multiple times (network retries). Store the external transaction reference (external_ref) in payment_transactions and check for it before processing. If already processed, return 200 OK immediately without creating a duplicate membership.

## Step 6.3 — Azure Key Vault Integration

Never store secrets (API keys, connection strings) in code or appsettings.json. Azure Key Vault stores them encrypted and provides access via Managed Identity — no credentials required from your app code.

dotnet add GymFlowPro.API package Azure.Extensions.AspNetCore.Configuration.Secrets

// In Program.cs — reads secrets from Key Vault into IConfiguration:

if (!builder.Environment.IsDevelopment())

{

var keyVaultUri = new Uri(builder.Configuration["KeyVault:Uri"]!);

builder.Configuration.AddAzureKeyVault(

keyVaultUri,

new DefaultAzureCredential());  // uses App Service Managed Identity

}

The national ID encryption key lives in Key Vault. Retrieve it via Azure.Security.KeyVault.Keys and use it with AES-256 in the Infrastructure layer before persisting to the database:

// Encrypt before save:

member.NationalIdEncrypted = await _encryptionService.EncryptAsync(nationalId);

// Decrypt only when explicitly needed (profile page, staff search):

var nationalId = await _encryptionService.DecryptAsync(member.NationalIdEncrypted);

✅ Phase 6 Checkpoint End-to-end payment test: initiate a membership renewal in the app, complete payment on the Paymob sandbox, confirm the webhook fires and a new active membership row is created with start_date = previous end_date. Confirm a WhatsApp confirmation message is delivered to the test phone number.

# Appendix — Quick Reference Cheatsheet

## A. Essential dotnet CLI Commands

| Command | What It Does |
| --- | --- |
| dotnet new webapi -n MyApi --use-controllers | Create a new Web API project with controller support |
| dotnet add package {PackageName} | Add a NuGet package to the current project |
| dotnet ef migrations add {Name} | Generate a new EF Core migration |
| dotnet ef database update | Apply pending migrations to the database |
| dotnet ef migrations remove | Remove the last unapplied migration |
| dotnet run --project {Path} | Run a specific project |
| dotnet watch run | Hot-reload development server |
| dotnet test | Run all unit and integration tests |
| dotnet publish -c Release -o out | Build production-ready output |

## B. Key NuGet Packages for This Project

| Package | Purpose | Layer |
| --- | --- | --- |
| Microsoft.EntityFrameworkCore.SqlServer | EF Core SQL Server provider | Infrastructure |
| Microsoft.AspNetCore.Authentication.JwtBearer | JWT Bearer middleware | API |
| Microsoft.AspNetCore.Identity.EntityFrameworkCore | ASP.NET Core Identity with EF | Infrastructure |
| FluentValidation.AspNetCore | Declarative request validation | Application |
| Hangfire.AspNetCore + Hangfire.SqlServer | Background job scheduling | Infrastructure |
| Microsoft.AspNetCore.SignalR + StackExchange.Redis | Real-time + Redis backplane | API + Infrastructure |
| Azure.Extensions.AspNetCore.Configuration.Secrets | Key Vault config provider | API |
| Azure.Security.KeyVault.Keys | AES encryption key access | Infrastructure |
| Serilog.AspNetCore + Serilog.Sinks.ApplicationInsights | Structured logging | API |

## C. Rate Limiting the Check-In Endpoint

ASP.NET Core 8 includes built-in rate limiting middleware. Apply it to the QR check-in endpoint to prevent abuse (30 requests/min/device as per the security spec):

builder.Services.AddRateLimiter(options =>

{

options.AddFixedWindowLimiter("checkin-policy", opt =>

{

opt.Window = TimeSpan.FromMinutes(1);

opt.PermitLimit = 30;

opt.QueueLimit = 0;

});

});

// Apply on the action:

[EnableRateLimiting("checkin-policy")]

[HttpPost("qr-checkin")]

public async Task<IActionResult> QrCheckin(...)

## D. Environment Configuration Strategy

| Setting Type | Development | Production |
| --- | --- | --- |
| Connection strings | appsettings.Development.json | Azure App Service App Settings |
| API keys (payment, WhatsApp) | User Secrets (dotnet user-secrets) | Azure Key Vault |
| JWT secret | User Secrets | Azure Key Vault |
| Feature flags | appsettings.json | Azure App Configuration |
| Logging level | Debug in appsettings.Development.json | Warning/Error in App Settings |

GymFlow Pro — .NET Backend Implementation Plan  •  v1.0  •  Confidential